High Level SV VPF Generic Timing

Area: PCSDS

Main article information

SV Halo Programmes are predominantly based on PCDS V4 Scale 6 Framework. Based on ‘Latest time to Customer’ strategy, 196wks have been agreed with key stakeholders as an optimum KO to J#1 timing. The high level breakdown consists of:

- 2 x 12 week product Increments from Pre CS to KO

- Virtual Series Loops ( 1 x 12 week & 5 x 16 week = total 92 wks) to PRDJ

- PRC to VB MRD (minimum 22 weeks)

- VB MRD to J#1 Launch Phase (62 weeks regardless of Content and Scale)

__________________________________________________________________________

Understanding Capability-User Input (min 15 different inputs)

- SV

- Halo

- VPF

- Critical Path

- Pre KO

- Virtual Series

- Agile Planning Review

- PCDS

- Scale 6

- Launch

- KO

- Enablers

- Baseline VPF

- SV Planning

- Pre KO Planning